# Project 3 — VoxOps

Real-Time Voice AI Helpdesk Agent with MCP and AgentOps

## Main Idea

A real-time voice agent for an IT helpdesk or internal support department. A user speaks through the browser; the agent converts speech to text, identifies intent, retrieves relevant support information, calls approved tools, completes an action, responds using generated speech, and transfers to a human when uncertain. Current Voice AI roles emphasize real-time STT/TTS, low latency, agent workflows, production reliability, observability, and evaluation.

## Example Interaction

- User: “My laptop cannot connect to the university Wi-Fi.”

- Agent: “I found two common causes. Before creating a ticket, may I check whether your university account is active?”

- User: “Yes.”

- Agent calls check_account_status, confirms the account is active, and offers to create a network-support ticket and schedule a callback

- Agent calls create_ticket and schedule_callback once the user confirms

## Recommended Architecture

Browser microphone → voice activity detection → streaming speech-to-text → LangGraph voice orchestrator → intent and confidence detection → routed to knowledge search / MCP tools / human handoff → text-to-speech → browser audio response.

## Technology Stack

| Layer | Tool / Technology |
| --- | --- |
| Speech-to-text | faster-whisper |
| Voice activity detection | Silero VAD |
| Text-to-speech | Piper or Kokoro |
| Orchestration | LangGraph |
| Tool interface | Model Context Protocol (MCP) |
| Backend | FastAPI with WebSockets |
| State / cache | Redis |
| Database | PostgreSQL or Supabase |
| Observability | Langfuse |
| Deployment | Docker on GCP, GitHub Actions CI/CD |

## Scope Constraint

Limit the domain to IT helpdesk only, with exactly four tools: search_support_knowledge, check_ticket_status, create_support_ticket, and schedule_callback. Do not attempt to integrate ten different business systems during the three-week build.

## Key Feature Areas

### Tool reliability — every tool should have:

- Pydantic input validation and structured JSON output

- Timeout, retry policy, and idempotency key

- Error response, permission requirement, and audit log

### Human-in-the-loop

Require confirmation before: creating a ticket, changing an appointment, sending information, or closing a request.

Transfer to a human when: confidence is low, speech cannot be understood, a tool fails repeatedly, or the user explicitly requests a person.

### Conversation handling

- Streaming responses and interruption/barge-in support

- Conversation memory, silence detection, repeated-question handling

- Fallback messages and recovery after a failed tool call

## Day-Wise Plan

### Week 1 — Basic Real-Time Voice Loop

| Day | Tasks |
| --- | --- |
| Day 1 | - Build the browser microphone interface (audio capture in-browser) |
| Day 2 | - Integrate faster-whisper for speech-to-text - Test transcription on sample audio |
| Day 3 | - Add Silero VAD for voice-activity detection |
| Day 4 | - Set up the FastAPI WebSocket server - Stream audio from browser to backend |
| Day 5 | - Add text-to-speech using Piper or Kokoro |
| Day 6 | - Wire the full loop: mic → VAD → STT → basic response → TTS → playback |
| Day 7 | - Measure transcription and end-to-end response latency - Buffer day for fixes |

### Week 2 — Agent Workflow & MCP

| Day | Tasks |
| --- | --- |
| Day 1 | - Design the LangGraph state machine and intent-routing logic |
| Day 2 | - Implement the search_support_knowledge MCP tool |
| Day 3 | - Implement check_ticket_status and create_support_ticket MCP tools |
| Day 4 | - Implement schedule_callback MCP tool - Add retries, timeouts, and idempotency keys to all tools |
| Day 5 | - Add the user-confirmation flow before any state-changing action - Set up the ticket database schema |
| Day 6 | - Implement human handoff logic (low confidence, repeated tool failure, explicit request) |
| Day 7 | - Add conversation memory using Redis - Buffer day for integration testing |

### Week 3 — Evaluation & Production Deployment

| Day | Tasks |
| --- | --- |
| Day 1 | - Record a set of test conversations: different accents, background noise, ambiguous requests |
| Day 2 | - Implement word error rate (WER) and intent-accuracy scoring |
| Day 3 | - Implement tool-selection/argument accuracy and task-completion-rate scoring |
| Day 4 | - Implement handoff-accuracy, end-to-end latency, and failure-recovery metrics - Wire up Langfuse tracing and a latency dashboard |
| Day 5 | - Dockerize the app - Set up CI/CD with GitHub Actions |
| Day 6 | - Deploy to GCP - Publish the public browser demo |
| Day 7 | - Draw the architecture diagram - Record the demo video - Final polish and review |

## CV Positioning

VoxOps demonstrates real-time Voice AI, streaming systems, STT/TTS integration, agent tool calling under latency constraints, reliability engineering, human handoff, and cloud deployment — a genuinely different skill story from both NOVA (research RAG) and MemoraGraph (memory infrastructure).